MERO CMS

Product Status & Roadmap Documentation

Built by Blendwit Tech  ·  v1.2.0  ·  April 2026

blendwit.com  ·  hello@blendwit.com

# 1. Project Overview

Mero CMS is a modular, self-hosted Content Management System built by Blendwit Tech. It is designed to give businesses a fully owned, flexible CMS without recurring subscription fees — a one-time purchase with ongoing updates.

| Property | Detail |
| --- | --- |
| Backend | NestJS REST API (Port 3001) |
| Frontend | Next.js Admin Dashboard (Port 3000) |
| Database | PostgreSQL 15+ via Prisma ORM |
| Authentication | JWT with 2FA, account lockout, password reset |
| Current Version | v1.2.0 (released March 29, 2026) |
| Deployment | Railway (backend) + Vercel (frontend) or Docker |
| License Model | One-time purchase, per-deployment |
| Codebase | ~96% TypeScript |

## Tech Stack at a Glance

| Layer | Technology |
| --- | --- |
| API Framework | NestJS with Passport JWT |
| ORM | Prisma (schema-first, PostgreSQL) |
| Admin UI | Next.js 15, Tailwind CSS |
| Theme System | Standalone Next.js apps, ZIP-uploadable |
| Containerisation | Docker + docker-compose |
| CI/CD | GitHub Actions → Railway + Vercel |
| Licensing | RSA-signed JWT via internal CLI tool |

# 2. What Is Completed

The following features and modules have been fully implemented and are available in the v1.2.0 main branch.

## 2.1 Core Infrastructure

| Feature / Module | Category | Status |
| --- | --- | --- |
| NestJS backend with Prisma ORM | Core | ✅ Complete |
| PostgreSQL schema management (modular) | Core | ✅ Complete |
| Next.js 15 admin dashboard | Core | ✅ Complete |
| JWT authentication | Auth | ✅ Complete |
| Two-factor authentication (2FA) | Auth | ✅ Complete |
| Account lockout & password reset | Auth | ✅ Complete |
| Role-based access control (RBAC) | Auth | ✅ Complete |
| Fine-grained permissions system | Auth | ✅ Complete |
| Setup wizard (DB, admin, modules) | Onboarding | ✅ Complete |
| Docker & docker-compose deployment | DevOps | ✅ Complete |
| GitHub Actions CI/CD pipeline | DevOps | ✅ Complete |
| Railway + Vercel deployment support | DevOps | ✅ Complete |
| RSA-signed licensing system (TierGuard) | Licensing | ✅ Complete |
| Audit log | Admin | ✅ Complete |
| In-app notifications system | Admin | ✅ Complete |
| Email (SMTP) for invitations & password reset | Admin | ✅ Complete |
| CORS configuration | Security | ✅ Complete |

## 2.2 Content Modules

| Feature / Module | Category | Status |
| --- | --- | --- |
| Blog posts (drafts, publish, authors) | Content | ✅ Complete |
| Blog categories & tags | Content | ✅ Complete |
| Moderated comments on posts | Content | ✅ Complete |
| Static pages | Content | ✅ Complete |
| Navigation menus with items | Content | ✅ Complete |
| Team member profiles | Content | ✅ Complete |
| Services showcase | Content | ✅ Complete |
| Client testimonials | Content | ✅ Complete |
| Lead capture forms (backend) | Marketing | ✅ Complete |
| Media library with folder organisation | Media | ✅ Complete |

## 2.3 Marketing & SEO Modules

| Feature / Module | Category | Status |
| --- | --- | --- |
| Per-page SEO meta fields | SEO | ✅ Complete |
| 301/302 redirect rules | SEO | ✅ Complete |
| XML sitemap generation | SEO | ✅ Complete |
| robots.txt management | SEO | ✅ Complete |
| Google Analytics 4 integration | Analytics | ✅ Complete |
| Page view tracking | Analytics | ✅ Complete |
| Webhook system (event-driven) | Integration | ✅ Complete |

## 2.4 Advanced Modules (v1.2.0)

| Feature / Module | Category | Status |
| --- | --- | --- |
| Collections — custom content schema builder | Content | ✅ Complete |
| Collections — COLLECTION & SINGLETON types | Content | ✅ Complete |
| Collections — visual field builder UI | Content | ✅ Complete |
| Collections — public API endpoints | Content | ✅ Complete |
| Forms — form schema builder backend | Forms | ✅ Complete |
| Forms — public form submission endpoint | Forms | ✅ Complete |
| Forms — submissions viewer UI | Forms | ✅ Complete |
| Theme requiredCollections (auto-upsert) | Themes | ✅ Complete |

## 2.5 Theme System

| Feature / Module | Category | Status |
| --- | --- | --- |
| Blank built-in theme | Themes | ✅ Complete |
| ZIP-uploadable theme system | Themes | ✅ Complete |
| Theme activation with seed data | Themes | ✅ Complete |
| Theme JSON schema (metadata, modules, seed) | Themes | ✅ Complete |
| Theme packaging CLI (zip-theme.js) | Themes | ✅ Complete |
| Delete uploaded themes | Themes | ✅ Complete |
| Demo mode overlay (marketing branch) | Demo | ✅ Complete |

## 2.6 Licensing Tiers

| Tier | Modules Unlocked |
| --- | --- |
| Basic (unlicensed) | blogs, categories, tags, pages, menus, media, forms |
| Premium | Basic + team, services, testimonials, leads, seo, redirects, analytics, sitemap, robots, |
| Enterprise | Premium + collections, webhooks, comments |
| Custom | All modules |

# 3. What Remains To Be Completed

The following items are either identified gaps, partially built features, or known technical debt observed from the codebase and changelog.

## 3.1 Frontend Gaps

| Feature / Module | Category | Status |
| --- | --- | --- |
| Forms module — form builder UI (schema creation) | Frontend | 🔄 In Progress |
| Lead capture forms — admin UI management | Frontend | 🔄 In Progress |
| Collections — relation field type UI | Frontend | ⬜ Planned |
| Media library — bulk upload / drag-and-drop | Frontend | ⬜ Planned |
| Media library — image optimisation on upload | Frontend | ⬜ Planned |
| Theme preview (before activation) | Frontend | ⬜ Planned |
| User profile page (avatar, preferences) | Frontend | ⬜ Planned |
| Dashboard home — analytics widgets/graphs | Frontend | ⬜ Planned |
| Mobile-responsive admin dashboard | Frontend | ⬜ Planned |

## 3.2 Backend Gaps

| Feature / Module | Category | Status |
| --- | --- | --- |
| Collections — relation field type (backend) | Backend | ⬜ Planned |
| Collections — field validation rules | Backend | ⬜ Planned |
| Forms — file upload field type | Backend | ⬜ Planned |
| Webhooks — retry on failure / dead-letter queue | Backend | ⬜ Planned |
| Rate limiting on public API endpoints | Backend | ⬜ Planned |
| API pagination (standardised cursor-based) | Backend | ⬜ Planned |
| Blog post scheduling (publish at future time) | Backend | ⬜ Planned |
| Multi-language / i18n content support | Backend | ⬜ Planned |
| Full-text search across content types | Backend | ⬜ Planned |
| Automated database backup / export | Backend | ⬜ Planned |

## 3.3 Testing

| Feature / Module | Category | Status |
| --- | --- | --- |
| Backend unit tests (services) | Testing | ⬜ Planned |
| Backend e2e tests (API endpoints) | Testing | ⬜ Planned |
| Frontend component tests | Testing | ⬜ Planned |
| Auth & permission tests | Testing | ⬜ Planned |
| Theme compatibility test suite | Testing | ⬜ Planned |

## 3.4 Documentation

| Feature / Module | Category | Status |
| --- | --- | --- |
| Theme development tutorial (end-to-end) | Docs | ⬜ Planned |
| Public API reference (OpenAPI / Swagger) | Docs | ⬜ Planned |
| Collections module user guide | Docs | ⬜ Planned |
| Video onboarding walkthrough | Docs | ⬜ Planned |
| License key generation guide (internal) | Docs | ⬜ Planned |

## 3.5 DevOps & Infrastructure

| Feature / Module | Category | Status |
| --- | --- | --- |
| Automated database migrations in CI | DevOps | ⬜ Planned |
| Health check endpoint (/health) | DevOps | ⬜ Planned |
| Structured logging (Winston / Pino) | DevOps | ⬜ Planned |
| Error tracking integration (Sentry) | DevOps | ⬜ Planned |
| Docker image size optimisation | DevOps | ⬜ Planned |

# 4. Recommended Additions

The following are strategic additions that would significantly improve Mero CMS's market position, developer experience, and client value. These are ranked by impact and feasibility.

## 4.1 High Priority — Core Product Gaps

### 4.1.1  Rich Text Editor Upgrade

The current rich text implementation uses basic richtext fields in Collections. Replacing or extending this with a first-class editor (TipTap or Slate) would dramatically improve the content editing experience.

- Support for inline images, callouts, code blocks, tables within posts

- TipTap is recommended — it is headless, React-native, and extensible

- This is a major differentiator vs. simpler CMS competitors

### 4.1.2  Image Optimisation Pipeline

Currently media is stored and served as uploaded. Adding an automatic optimisation layer would reduce bandwidth for client sites significantly.

- Auto-generate WebP variants on upload

- Store multiple sizes (thumbnail, medium, large) using Sharp (Node.js)

- Serve optimised images via the public API with size parameters

### 4.1.3  Content Scheduling

Blog posts and pages should support a "publish at" date. This is one of the most requested features in any CMS and currently absent.

- Add publishedAt DateTime field to Blog and Page models

- Background job (cron via @nestjs/schedule) to auto-publish at the set time

- Admin UI: date-time picker on the publish action

### 4.1.4  Swagger / OpenAPI Documentation

NestJS has first-class Swagger support via @nestjs/swagger. Auto-generating API docs would reduce support burden and help theme developers.

- Install @nestjs/swagger and decorate controllers with @ApiTags, @ApiOperation

- Expose Swagger UI at /api/docs (admin-only or public)

- Auto-generate a static OpenAPI JSON for external tooling

## 4.2 Medium Priority — Business & Client Value

### 4.2.1  Multi-language / Internationalisation (i18n)

For a Nepali-built product with international ambitions, i18n support is essential. Many South Asian and emerging market clients have multilingual content requirements.

- Add locale field to Blog, Page, Service, and Collection models

- Admin UI: language switcher per content item

- Public API: ?locale=ne query parameter

- Recommended libraries: next-intl (frontend), nestjs-i18n (backend)

### 4.2.2  E-commerce / Product Module

A lightweight product catalogue module (not a full cart) would expand Mero CMS's usefulness to small businesses significantly. This would be an Enterprise-tier module.

- Product model: name, slug, description, price, images, stock, category

- Public API: GET /public/products with filtering and pagination

- Admin UI: product list and edit forms

- This fills the gap left by the removed Plots module

### 4.2.3  CMS Activity Dashboard (Analytics Home)

The admin dashboard home is currently minimal. A rich activity dashboard would keep clients engaged and demonstrate value every time they log in.

- Content stats: total posts, pages, leads, form submissions this week

- Recent activity feed (audit log, nicely formatted)

- Quick actions: New Post, View Leads, Recent Comments

- Page view chart (last 30 days) using GA4 data already being tracked

### 4.2.4  Client Portal / White-label Mode

Since Mero CMS is sold as a white-label product to clients, a dedicated white-label mode would let Blendwit deliver a more polished experience under client branding.

- White-label logo, colour scheme, and app name configurable from settings

- Remove all Mero CMS and Blendwit branding from the admin panel

- Custom admin URL (admin.clientdomain.com) already supported via Docker

## 4.3 Developer Experience

### 4.3.1  Theme Marketplace / Registry

A curated marketplace of pre-built themes would make selling Mero CMS much easier and generate an ecosystem. Even a simple registry (a JSON file listing themes with previews) would help.

- Static registry at themes.merocms.com listing available themes

- Admin can browse and install themes directly from the CMS

- Blendwit earns from custom theme development; a marketplace extends reach

### 4.3.2  CLI Tool for New Projects

A create-mero-app CLI (similar to create-next-app) would lower the onboarding barrier for developers purchasing the CMS license.

- npx create-mero-app my-project — scaffolds backend + frontend + blank theme

- Prompts for database URL, JWT secret, and admin email

- Runs db push and seed:starter automatically

### 4.3.3  Automated Testing Suite

With 115+ commits and 18 open pull requests at peak, the absence of automated tests is a growing risk. A minimal suite would catch regressions in auth, CRUD, and public API.

- Backend: Jest unit tests for AuthService, BlogsService, CollectionsService

- Backend e2e: Supertest against a test database for all public API routes

- Frontend: Playwright or Cypress smoke tests for setup wizard and login

- Target: 60% coverage before v2.0 release

## 4.4 Security Improvements

### 4.4.1  API Rate Limiting

The public API has no rate limiting, making it vulnerable to scraping and abuse. NestJS has @nestjs/throttler for this.

- 100 requests/minute per IP on public endpoints

- 10 requests/minute on auth endpoints (login, reset password)

- Return 429 Too Many Requests with Retry-After header

### 4.4.2  Content Security Policy & Security Headers

The Next.js admin and public API should return security headers. These protect against XSS, clickjacking, and MIME sniffing.

- Add Content-Security-Policy, X-Frame-Options, X-Content-Type-Options headers

- Use helmet package in NestJS (already a common pattern)

- Configure next.config.js headers for the admin panel

# 5. Suggested Release Roadmap

Based on the current state of the product, here is a suggested phased roadmap for the next 6 months.

| Milestone | Scope & Target |
| --- | --- |
| v1.3.0 — Stability | API rate limiting, health check, Swagger docs, automated testing baseline, forms UI completion. Target: May 2026 |
| v1.4.0 — Editor | Rich text editor (TipTap), image optimisation (Sharp), content scheduling. Target: June 2026 |
| v1.5.0 — i18n | Multi-language content support, locale-aware public API, admin language switcher. Target: July 2026 |
| v2.0.0 — Platform | Theme marketplace/registry, CLI scaffolding tool, white-label mode, e-commerce/products module, full test coverage. Target: Q4 2026 |

Note: The roadmap above is a recommendation based on code analysis. Priorities should be validated with active clients and paying customers before committing engineering time.

# 6. Architecture Summary

The following summarises the current production architecture for reference.

| Component | Detail |
| --- | --- |
| Admin UI (Next.js) | Deployed to Vercel. Communicates with backend via JWT. Protected admin routes under /dashboard. |
| Backend API (NestJS) | Deployed to Railway. Port 3001. REST API with JWT auth, Prisma ORM, modular feature structure. |
| Database (PostgreSQL) | Managed PostgreSQL (Railway or self-hosted). Schema managed via Prisma. Modular schema fragments assembled per enabled modules. |
| Theme Apps (Next.js) | Standalone Next.js apps deployed separately. Fetch data from /public/* endpoints with no authentication required. |
| Licensing | RSA-signed JWTs generated via internal CLI (tools/issue-license.js). TierGuard on each gated controller/route. |
| CI/CD | GitHub Actions: ci.yml (all PRs), deploy-staging.yml (develop branch), deploy-production.yml (main, manual approval gate). |
| Themes Storage | /themes dir (local) or /themes in Docker volume. Auto-scanned by backend on startup. |
| Media Storage | /uploads dir (local) or Docker volume. No CDN layer currently. |

## Branch Strategy

| Branch | Purpose |
| --- | --- |
| main | Clean production code. Tagged as v1.x.x. Never deploy directly — use pinned tags. |
| marketing | main + demo overlay for demo.merocms.com. Tagged as v1.x.x-marketing. |
| stable | Frozen snapshot for live clients. Tagged as v1.x.x-stable. |
| develop | Active development. All feature branches merge here first. |

# 7. Module Reference

All modules except core are opt-in via the ENABLED_MODULES environment variable, set through the setup wizard or Settings → Modules.

| Module Key | What It Provides |
| --- | --- |
| blogs | Posts, authors, drafts/publish workflow |
| categories | Blog taxonomy — categories |
| tags | Blog taxonomy — tags |
| comments | Moderated comments on blog posts (Enterprise) |
| team | Team member profiles |
| services | Services showcase |
| testimonials | Client testimonials |
| leads | Lead capture form submissions |
| seo | Per-page SEO meta fields |
| redirects | 301/302 redirect rules management |
| analytics | GA4 integration + page view tracking |
| sitemap | XML sitemap generation |
| robots | robots.txt management |
| forms | Custom form builder + submissions |
| webhooks | Event-driven outbound webhooks |
| collections | Custom content schema builder (Enterprise) |

End of Document  ·  Mero CMS v1.2.0  ·  Blendwit Tech  ·  April 2026